✅ COMPLETE! Week 1 Files Updated to v2.0

🎉 What Was Done

I've successfully updated your Week 1 documentation files to align with the v2.0 consolidated documentation package:

Files Updated (2):

- WEEK_1_CODING_SYSTEM_INTEGRATION.md (44 KB)

  - Updated from v1.0 to v2.0

  - Marked Monday as COMPLETE (November 10, 2025)

  - Added evidence from completed audits

  - Strong recommendations for Tuesday decisions

  - Integrated with v2.0 file structure

- WEEK1_MONDAY_SUMMARY.txt (29 KB)

  - Updated to v2.0 format

  - Added documentation context

  - Enhanced Tuesday prep guidance

  - Strong evidence for Decision 2 (Option B)

  - Hybrid approach for Decision 3

- WEEK1_FILES_UPDATE_SUMMARY.md (NEW)

  - Complete update summary

  - Before/after comparison

  - What changed and why

  - Your next steps

⚡ KEY IMPROVEMENTS

Monday Work Status

✅ Marked as COMPLETE (November 10, 2025)

- 746 items analyzed

- 40+ pages of documentation

- 6 critical findings

- Ready for Tuesday

Strong Evidence Added

✅ Decision 2: Richmond Plan Index shows Model + Elevations SEPARATELY

- This is the "smoking gun" for Option B (Elevation as Dimension)

- Solves triple-encoding problem (|10.82BCD)

✅ Decision 3: Hybrid approach recommended

- Preserves pack IDs team knows (10.82, 12.x5)

- Adds semantic codes (GAREXT5, DENOPT)

- Best of all worlds

Integration with v2.0

✅ Clear references to:

- 02_MASTER_PLAN.md (Week 1 overview)

- 03_FOUNDATION_GUIDE.md (Day-by-day plan)

- 04_CODING_STANDARDS.md (Decisions reference)

- 05_REFERENCE_DATA.md (Analysis findings)

🗓️ Tuesday Ready (November 11, 2025)

Your Session Plan (6 hours):

- Session 1 (2h): Richmond + Holt plan analysis

- Session 2 (2h): Make 3 architecture decisions

- Session 3 (2h): Design schema + solve triple-encoding

Expected Output (8 files):

- richmond_hierarchy_map.txt

- holt_hierarchy_map.txt

- DECISION_1_Plan_Pack_Relationship.md

- DECISION_2_Plan_Elevation_Model.md (Evidence suggests Option B)

- DECISION_3_Internal_Option_Codes.md (Consider Hybrid)

- schema_design_v1.sql

- import_mapping_rules.md

- Triple_Encoding_Solution.md

📦 Complete Week 1 Package

Monday (COMPLETE ✅)

- item_numbering_patterns.txt

- richmond_structure.txt

- WEEK1_MONDAY_SUMMARY.txt

Tuesday (Methodology Ready)

- WEEK_1_CODING_SYSTEM_INTEGRATION.md

Wed-Fri (Planned)

- BAT_Coding_Standards.docx

All files in: /mnt/user-data/outputs/

🎯 Your Next Steps

- Review the updated files

- Before Tuesday: Read Monday's findings (15 min)

- Tuesday morning: Execute 6-hour architecture session

- Use Monday's evidence to guide your decisions

You're completely ready! Monday's work provides strong guidance for Tuesday's architecture decisions! 🚀

All documentation is now aligned with v2.0 consolidated package! Week 1 is 20% complete and on track!